- 👤 Person A/raj → Frontend

- ⚙️ Person B/ roman → Backend (Backtesting Engine)

- 📡 Person C/om → Backend (Live/Paper Trading Engine)

(based on your roadmap )

🚀 UPDATED TEAM STRUCTURE (FINAL)

🎨 Person A — Frontend

- UI, charts, dashboards, replay, journal

⚙️ Person B — Backend (Backtesting Module)

- Data pipeline

- Backtest engine

- Strategy logic

- Regime detection

📡 Person C — Backend (Live Trading Module)

- Paper trading engine

- Execution system

- Portfolio tracking

- Real-time data

🚀 UPDATED TASK BOARD (ROLE-WISE + WEEK-WISE)

🟦 WEEK 1 — Foundation

🎨 Frontend (Person A)

- Setup React project structure

- Design main UI layout (sidebar + routing)

- Create Dashboard page

- Create Strategy Builder page

- Create Backtest Results page

- Integrate TradingView widget

- Configure NSE symbols

- Ensure responsiveness

- Build strategy input form

- Add parameter inputs (SMA, RSI)

- Add form validation

⚙️ Backend — Backtesting (Person B)

- Setup backend project (FastAPI)

- Setup data pipeline (yfinance/NSEPy)

- Fetch OHLCV data

- Clean & preprocess data

- Handle missing values

- Setup TimescaleDB

- Create price data schema

- Create strategy schema

- Create backtest result schema

📡 Backend — Live Trading (Person C)

- Setup backend service for live trading

- Design portfolio data model

- Design trade execution model

- Create basic API structure

- Setup authentication (JWT integration)

- Create user session handling

🟩 WEEK 2 — Backtesting Engine

🎨 Frontend (Person A)

- Build backtest dashboard UI

- Add equity curve chart

- Add trade log table

- Add metrics panel

- Connect UI to backend API

- Implement strategy submission

- Display results dynamically

- Add entry markers

- Add exit markers

⚙️ Backend — Backtesting (Person B)

- Build vectorized backtest engine (pandas)

- Implement SMA strategy

- Implement RSI strategy

- Implement MACD strategy

- Compute equity curve

- Calculate metrics (Sharpe, CAGR, Drawdown)

- Add transaction cost model

- Create /backtest/run API

- Implement async execution

- Structure API response

📡 Backend — Live Trading (Person C)

- Setup real-time data ingestion (mock/live)

- Build price streaming module

- Design trade execution logic

- Simulate buy/sell orders

- Update portfolio state

- Build trade logging system

- Create /trade/execute API

🟨 WEEK 3 — Regime + Replay

🎨 Frontend (Person A)

- Add regime overlay UI

- Add color-coded bands

- Add legend (bull/bear/volatility)

- Build replay controls

- Implement play/pause

- Add speed control

- Create regime performance panel

⚙️ Backend — Backtesting (Person B)

- Implement trend detection (moving average)

- Implement volatility calculation

- Build regime classifier

- Tag each candle with regime

- Segment backtest by regime

- Compute regime-wise performance

📡 Backend — Live Trading (Person C)

- Build WebSocket server

- Stream live candle data

- Integrate replay data stream

- Sync backend with frontend replay

- Optimize streaming performance

🟥 WEEK 4 — Paper Trading + Final Integration

🎨 Frontend (Person A)

- Build paper trading dashboard

- Display open positions

- Display real-time P&L

- Add trade signal markers

- Build trading journal UI

- Add notes system

- Add regime tagging

- Improve loading states

- Improve error handling

- Make UI responsive

⚙️ Backend — Backtesting (Person B)

- Optimize backtest performance

- Fix bugs and edge cases

- Improve API reliability

- Prepare demo datasets

📡 Backend — Live Trading (Person C)

- Build paper trading engine

- Implement strategy execution logic

- Integrate with real-time data

- Maintain portfolio state

- Auto-log trades

- Handle execution errors

- Optimize system performance

🧠 BONUS (TEAM TASKS)

- Write API documentation

- Document architecture

- Perform integration testing

- End-to-end system testing

- Fix integration bugs

- Prepare demo flow

- Capture screenshots

- Final UI polish

🔥 HOW TO STRUCTURE IN NOTION

Columns:

| Task | Status | Member | Week | Module |
| --- | --- | --- | --- | --- |

Members:

- Person A → Frontend

- Person B → Backtesting

- Person C → Live Trading

💡 WHY THIS IS MUCH BETTER NOW

This version shows:

✅ Proper modular backend architecture
✅ Clear division of responsibilities
✅ Real-world system design (Backtest vs Live engine separation)
✅ Strong academic + industry-level thinking

🚀 If you want next level (highly recommended)

I can:

- Convert this into a Notion import CSV (1-click setup)

- Create Daily logs mapped to each person (30 days)

- Draw your System Architecture Diagram (huge marks boost)

Just tell me 👍